BOARD OF TRUSTEES

### Public Retreat/Meeting

# January 25, 2013

# Minutes

A retreat/meeting of the Ocean County College Board of Trustees was called to order by		Call to Order

Mr. Carl V. Thulin, Chair, at 12:10 p.m., on Friday, January 25, 2013, in the Boardroom

of the Administration Building on the college campus.

The announcement of public meeting was made in compliance with the Open Public			Public Meeting

Meetings Act of 1975.			Announcement

Those in attendance were:  Mr. Carl V. Thulin, Mrs. Linda Novak, Mr. Stephan Leone,			Attendance

Mr. Jerry Dasti, Mr. Frank Dupignac, Mr. Thomas Monahan, Mrs. Joanne Pehlivanian,

Mr. Harvey York, Mr. Michael Palmerson, Mr. Jack Sahradnik, and Dr. Jon Larson. Also

at the meeting were Dr. Jim McGinty, Executive Vice President, Operations; Ms. Sara

Winchester, Vice President of Finance and Administration; Mr. Leslie Cohen, Assistant

Vice President of Human Resources; Mr. Ken Olsen, Assistant Vice President of Facilities

Planning and Construction; Mr. Matthew Kennedy, Interim Executive Director of Facilities;

and Mr. Mike Bruno, Associate Director of Facilities and Planning.

In attendance also were Mr. John O’Toole, CliftonLarsonAllen Auditing, and Mr. Greg

Romero and Mr. Jeff Standing, Cambridge Construction.  Mr. Kevin Blackney, from

Blackney Hayes Architects, joined the meeting following the initial discussion.

The College Center project was reviewed.  Many issues were discussed concerning the			College Center

proposed architectural design plans for the College Center given the concern about the

number of change orders that have been necessary during the construction of the Gate-

way Building.  Also discussed was where the financial responsibility for these change

orders resides.

It was pointed out that change orders resulted from several sources:  revisions requested

by the College, regulatory or code enforcement needs, and architectural errors and omis-

sions.  Following the completion of the Gateway Building, a comprehensive review will

be undertaken to determine the reason for each change order.  The trustees expect the

architect to assume financial responsibility for those change orders identified as errors

or omissions.

The architect is currently conducting an internal principal review of the College Center

design plans.  Mr. Romero and Mr. Standing, Cambridge Construction Management (the

Board of Trustees Retreat Minutes	-2-				1/25/13

College’s construction management firm for the College Center), have also done a review,

and they are awaiting the results of the peer review by the architectural firm.  To best serve

the interests of the College, Dr. Larson recommended that the College employ an indepen-

dent firm to review the College Center design plans.

Mr. Romero and Mr. Standing noted that the architect has been extremely responsive to

their suggestions for change and works well on complex projects.

Mr. O’Toole, CliftonLarsonAllen, completed his audit of the College’s special capital proj-

ect budgets and the procedures utilized for financial reporting.  He recommends that sev-

eral Standard Operating Procedures and construction financial reports be revised to pro-

vide the administration and the trustees with more clarity and information.  The trustees

agreed to implement the changes Mr. O’Toole recommends.

Mr. Kevin Blackney, Blackney Hayes Architects, then joined the meeting and presented

the design plans for the College Center.  It was requested that the trustees receive an up-

date on the plans following the peer review and prior to preparing the construction bid

documents.

Mr. Romero, Mr. Standing, Mr. Blackney, Mr. Olsen, and Mr. Bruno departed the meeting.

At 2:35 p.m., a resolution was adopted to move into a closed session for the purpose			Resolution

of discussing personnel matters, collective bargaining, and pending litigation, the results			Adopted for

of which will be released to the public when the need for confidentiality no longer exists.			Closed Session

Public Meeting

At 3:45 p.m., the closed session ended and the public meeting reconvened.			Reconvened

Miscellaneous

The next meetings of the Board are scheduled for:				Meetings

Scheduled

Monday, January 28, 2013	10:00 a.m.	Finance Committee

10:00 a.m.	Bylaw, Policy, and

(as needed)	Curriculum Committee

10:30 a.m.	Buildings and Grounds

Committee

10:30 a.m.	Personnel Committee

12:30 p.m.	Regular Public Monthly Meeting

With no further business or comments from the trustees or the public, the meeting			Adjournment

adjourned at 3:47 p.m.

Respectfully submitted,

Stephan R. Leone

Secretary

Connie Bello

Recording Secretary